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	Rev Date
	TIME SCHEDULE
	Doc No 

	2024-11-06
	Vacuum Band Filter
	XXXXXXvX



1 main time schedule
1.1 Time schedule for Vacuum Band filter
	Document deliveries 
	See Appendix 5.2

	Earliest equipment delivery
	TBD

	Equipment delivery shall take place no later than
	2025-11-01

	Commissioning will start no later than
	Q1-2026

	Trial Run With load
	Q1-2026

	Taking-Over of the equipment shall take place no later than
	Q2-2026

	
	


